**Date:** 10/31/2014 **Primary Facilitator:** Trent

**Start:** 5:00 P.M. **Timekeeper:** Aaron

**End:** 6:30 P.M. **Minute Taker:** Trent

**Location:** Google Meet **Attending:** Aaron, Trey, Trent, Jesse, Philip

1. **Objective**

To begin Project Phase 2, alter the ant build file, perform Fagan Inspection

1. **Status [Allocated Time: 15 minutes]**

Trey: State requirements for Project Phase 2, Document is on Blackboard

1. **Discussion items [Allocated Time: 70 minutes]**
   1. Aaron promptly began altering the build.xml

Proposals: 1) We may need to make the build.xml work from the repository directory instead of only in the trunk. 2) Possibly make two build.xml files, one inside trunk and one outside.

Resolution: The build.xml file was still being worked on by the end of the meeting. No real decision has been made as to where it will be located or if there will be two.

* 1. This was a fairly long endeavor.

Proposals: 1) Use the commented version of LevelModel that Jesse made to make Fagan Inspection easier.

Resolution: The commented version of LevelModel was used along with its uncommented counter-part for the sake of making Fagan Inspection easier. The uncommented one was used to keep track of the line numbers (without comments) of any errors we may have found. Unfortunately, Fagan Inspection (even with everyone there) turned inconclusive with the exception of the lack of comments in the original code. We resolved to try again at our next meeting. (Note that the long methods in LevelModel and PlayerModel, both “update”, have yet to be divided in to smaller methods).

* 1. From the very beginning of the meeting we had pretty much had a solution.

Proposals: 1) Use the list Philip made a little while ago to assign methods to testers.

Resolution: Everyone looked in the email Philip sent out back when he wanted to start testing early. We approved the list of randomly assigned classes and began individually testing. Be aware that if we don’t utilize the Sourceforge tag system we will be expected to turn in an updated Microsoft Project Document.

1. **Wrap up [Allocated Time: 5 minutes]**
   1. Review and look at code/begin building test files (individually).
   2. Meeting critique (Answer this on minutes: Was the agenda expecting too much?)

The Agenda was probably trying to push us to go too far, too soon… But we’re all getting a bit worried at the approaching due date.