## Slide 1
Team 6

## Slide 2: What went right
Group Meetings – Google Hangout allowed us to conduct our meetings efficiently and fluently. We were able to share updated code as well as discuss next steps for completing the project.
Unit Tests – Testing went well and allowed us to easily determine where the faults were.
Team Collaboration – Everyone was very helpful in regards to any questions/comments/concerns the other group member had.

## Slide 3: What went wrong
Source Forge Set Up – The initial set up for our team on Source Forge gave us some difficulties. Being the first time we used this repository, it took a while to get the swing of things.
Mac Issues – Initially, the game did not run on Macintosh Computers, making it hard for testing for half of our team at certain times.
Locating and fixing uncommon bugs

## Slide 4: About the project
Used GIT as opposed to SVN.
We all tested the code to ensure functionality worked.
We all fixed minor issues with the code.

## Slide 5: Jesse meadows
Commented most the code.
Reimplemented Background scrolling.
Fixed general issue with code, (scrolling bug for example).
Scrolling bug for example.

## Slide 6: Background compilation
BEFORE
Each individual tile’s image loaded by referencing tile’s image and superimposing that image on the canvas
This results in 224 (14 tiles x 16 tiles) tile’s needing to be super imposed each frame

## Slide 7: After Refactor

## Slide 8: Missing Collision frame
Bullet’s typically don’t show contact before disappearing
Goal 

## Slide 10: Trent wilson
Created meeting minutes.
Developed agenda for group weekly.
Updated the code to fix Flyer Spawn Problem.
Proposed a solution to wall-collision multiple death problem.
Designed a second “Concept” Level after Boss.

## Slide 11: Phil wernersbach
Fixed issues with collisions
  Collisions from both the left and right sides work!
Implemented Graphics2DMock
Fixed miscellaneous bugs

## Slide 12: Trey hope
Fixed issues with normalizing in Vector2 class.
Created project presentation.

## Slide 13: Aaron disibio
Created Boss implementation in Fury Fighter.
Created Boss graphics.

## Slide 14: Feature added
Implemented, “BOSS”, (BossModel.java)

## Slide 15: Boss
Boss has 100 life.
Moves around the screen and has three points of weakness, (the blinking guns).
Shoots three bullets towards the player.
Has a spinning arm that kills player on contact.
Has a 1/60 chance to shoot per update.

## Slide 16: Boss Berserk mode
When the boss is low on life it switches to Berserk mode.
Movement is now restricted to y axis but the speed is tripled.
Shooting speed now 1/30.
Arm rotation reverses direction and rotation speed is doubled.
Arm is one unit longer than before.

## Slide 17: Boss code example
Arm movement:
Three weak points:

## Slide 18: Let’s play!